BSc COMPUTING SCIENCE PROJECT

PROFESSIONAL MINUTES OF MEETINGS

Coventry University Dagenham, London

Meeting 1 of 11: Project Initiation and Team Formation

Team: Sijan Bhandari  │  Johns Jimee  │  Abdullah Badhurdeen  │  Aditya Bhandari  │  Sandesh Shah  │  Nabin Sunar

ADMINISTRATIVE INFORMATION

| Meeting Number | Meeting 1 |
| --- | --- |
| Meeting Title | Project Initiation and Team Formation |
| Date | 12 May 2026 |
| Time | 10:00am– 12:00pm |
| Location | University Classroom — Coventry University Dagenham, London |
| Chairperson | Sijan Bhandari |
| Minutes Prepared By | Johns Jimee |
| Programme | BSc Computing Science |
| Institution | Coventry University Dagenham, London |
| Module | BSc Project / Dissertation |
| Classification | Confidential — Academic Use Only |

ATTENDANCE REGISTER

| Name | Role / Designation | Programme | Attendance |
| --- | --- | --- | --- |
| Sijan Bhandari | Project Lead / Chairperson | BSc Computing Science | Present |
| Johns Jimee | Secretary / Lead Developer | BSc Computing Science | Present |
| Abdullah Badhurdeen | Technical Analyst / QA Engineer | BSc Computing Science | Present |
| Aditya Bhandari | Systems Architect / Planner | BSc Computing Science | Present |
| Sandesh Shah | Research Associate | BSc Computing Science | Present |
| Nabin Sunar | Implementation Support | BSc Computing Science | Present |

All team members were present at this meeting.

MEETING OBJECTIVE

To formally launch the BSc Computing Science project, lay down the governance framework, clarify each team member's role, agree how the group would communicate throughout the year, and set a shared project vision that aligns with the programme's academic requirements.

REVIEW OF PREVIOUS ACTIONS

This was our very first meeting, so there were no previous action items to review. Before coming together, everyone had already read through the university project brief and the module handbook, so we were ready to hit the ground running.

DETAILED DISCUSSION AND PROCEEDINGS

1.1  Welcome and Programme Context

Sijan Bhandari opened the meeting warmly and confirmed that the project is registered under the BSc Computing Science programme at Coventry University Dagenham. The group took some time to walk through the module leader's brief, which set out expectations around independent research, critical thinking, and the standard of work required for the final deliverables. Everyone acknowledged how significant the dissertation component is and agreed to treat it with the seriousness it deserves.

1.2  Team Roles and Governance Structure

Roles were agreed and formally assigned: Sijan Bhandari stepped up as Project Lead and Chairperson; Johns Jimee took on the dual responsibility of Secretary and Lead Developer, overseeing documentation and technical reporting; Abdullah Badhurdeen became our Technical Analyst and QA Engineer, responsible for testing and defect management; Aditya Bhandari took the Systems Architect role, handling design, planning, and resource coordination. Sandesh Shah and Nabin Sunar joined as Project Associates and were fully brought on board from this meeting onwards, with all documentation shared with them immediately.

1.3  Project Vision and Research Questions

Working collaboratively, the team shaped the project's primary research question: exploring how modern game development frameworks support real-time interactive systems at undergraduate educational levels. We also drafted secondary questions covering performance benchmarking, user experience evaluation, and comparative platform analysis. These questions will anchor everything we do in the literature review chapter.

1.4  Communication and Collaboration Channels

The group agreed on a clear communication setup: Microsoft Teams for formal scheduled meetings, WhatsApp for quick day-to-day coordination, and a shared OneDrive folder for version-controlled documents. Meetings will be held fortnightly, with extra sessions called if needed. Everyone committed to handling project data responsibly and in line with GDPR obligations.

1.5  Ethical Considerations

We reviewed the university's ethics framework together. Since the project includes user testing, the group agreed to prepare an ethics application form covering informed consent, anonymisation of participant data, and full compliance with the BSc Ethics Protocol. Johns Jimee volunteered to draft the ethics submission before Meeting 3.

ACADEMIC AND RESEARCH CONSIDERATIONS

The project got underway drawing on established project management principles — particularly PRINCE2 and Agile Scrum — alongside Saunders et al. (2019) 'Research Methods for Business Students' to guide our research design. Academic integrity, proper citation practices, and systematic evidence gathering were emphasised as non-negotiable from day one.

RISK ASSESSMENT

| Risk Description | Likelihood | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Team member unavailability due to competing academic commitments | Medium | High | Cross-train roles and keep shared documentation so any member can step in at short notice |
| Unclear scope causing the project to drift beyond its original boundaries | High | High | Formalise a scope document in Meeting 2 and agree a change control process |
| Communication breakdown across the team | Low | Medium | Weekly Teams check-in; WhatsApp group for anything urgent |
| Ethics approval delays holding up the user testing phase | Medium | High | Submit the ethics form by Week 3 and build a buffer into the Gantt chart |

DECISIONS APPROVED

- Team structure, roles, and responsibilities formally agreed by all members.

- Communication channels and meeting frequency confirmed.

- Research questions and project vision approved.

- Ethics application to be submitted before Meeting 3.

- Project repository to be set up on university OneDrive by Johns Jimee within five working days.

ACTION PLAN

| Action Item | Owner | Deadline | Priority | Status |
| --- | --- | --- | --- | --- |
| Draft the Project Charter and scope document | Sijan Bhandari | 19 May 2026 | Critical | Open |
| Set up the shared OneDrive repository with a clear folder structure | Abdullah Badhurdeen | 17 May 2026 | High | Open |
| Draft the Ethics Application Form | Johns Jimee | 22 May 2026 | High | Open |
| Begin researching game development frameworks for the literature review | Abdullah Badhurdeen | 5 June 2026 | High | Open |
| Prepare a draft Gantt Chart and project timeline | Aditya Bhandari | 19 May 2026 | High | Open |
| Circulate meeting minutes to all team members | Johns Jimee | 14 May 2026 | Medium | Open |

EXPECTED DELIVERABLES

- Project Charter (v1.0)

- Draft Gantt Chart covering Meetings  and key submission deadlines

- Shared OneDrive repository (folder structure confirmed)

- Draft Ethics Application Form

- Research question register

MEETING OUTCOME AND CONCLUSION

Meeting 1 gave us a strong foundation. Everyone left with a clear sense of purpose, agreed roles, and an understanding of what needs to happen next. The project charter, timeline, and ethics submission are the immediate priorities before we can move forward. The Chair closed the meeting at 12:00.

| Chairperson Signature Sijan Bhandari 12 May 2026 | Secretary Signature Johns Jimee 12 May 2026 |
| --- | --- |
| Next Meeting: 13 May 2026 | Document Version: v1.0 ¦ Confidential |