SPRINT RETROSPECTIVE DOCUMENT Agile quize

1.  Project Information

| Project Name | Cyber Security & Digital Safety Quiz Game |
| --- | --- |
| Sprint Number | Sprint 4 |
| Sprint Duration | 2 Weeks (12 May 2026 — 26 May 2026) |
| Retrospective Date | 27 May 2026 |
| Scrum Master | Team Member — Sijan Bhandari |
| Total Team Size | 6 Members |

2.  Team Members

| # | Name | Role | Attendance |
| --- | --- | --- | --- |
| 1 | Member 1 — Abdulla badhur | Resource manager | Present |
| 2 | Member 2 — Sijan bhandari | Presenter (leader) | Present |
| 3 | Member 3 — Sandesh shah | Slide designer | Present |
| 4 | Member 4 — john jimee | presenter | Present |
| 5 | Member 5 — nabin sunar | Graphics | Present |
| 6 | Member 6 — Aditya bhandari | Content creator | Present |

3.  Sprint Goal

To complete a fully functional Cyber Security and Digital Safety Quiz Game with a working question bank, score tracking, sound effects, animations, and a polished user interface — ready for final presentation.

4.  What Went Well ✅

| # | What Went Well | Team Member |
| --- | --- | --- |
| 1 | Successfully built the slides | Sijan bhnadari |
| 2 | Sound effects and animations were completed on time and integrated smoothly into the game | JJ |
| 3 | Daily standups were held every morning — team stayed well aligned throughout the sprint | All Members |
| 4 | Score tracking system was built and tested without any major bugs found | NS, SS |
| 5 | Microsoft Planner board was kept updated daily — good visibility of progress for everyone | SB |
| 6 | Team communication on Microsoft Teams was excellent — quick responses and helpful support | AB |

5.  What Went Wrong ❌

| # | What Went Wrong | Impact |
| --- | --- | --- |
| 1 | Timer feature had a bug where the countdown stopped mid-quiz on some browsers | Delayed testing by 1 day |
| 2 | Background theme images took too long to load on slower connections | Affected user experience during demo |
| 3 | Two team members submitted their tasks late on Friday which caused delays in review | Review pushed to weekend |
| 4 | The leaderboard feature was not completed — underestimated the time needed | Feature moved to backlog |
| 5 | Merge conflicts occurred in GitHub when two developers edited the same file | 30 minutes lost resolving conflicts |

6.  Action Items — What We Will Improve 🚀

| # | Action Item | Owner | Due By |
| --- | --- | --- | --- |
| 1 | Fix the timer bug — test on Chrome, Firefox and Edge before next sprint | NS | Day 2 of Sprint 5 |
| 2 | Compress and optimise all background images to reduce load time | JJ | Day 3 of Sprint 5 |
| 3 | Set a new rule — all tasks must be completed by Thursday so Friday is for review only | All Members | Immediate |
| 4 | Add leaderboard feature to Sprint 5 backlog with realistic time estimate | AB, AB | Sprint 5 Planning |
| 5 | Create separate GitHub branches for each developer — avoid editing same files | SB | Day 1 of Sprint 5 |
| 6 | Update Microsoft Planner every day — not just at end of sprint | All Members | Immediate |

7.  Sprint Velocity & Task Completion

| Total Tasks Planned | Tasks Completed | Tasks Incomplete |
| --- | --- | --- |
| 12 Tasks | 10 Tasks ✅ | 2 Tasks ❌ |
| Sprint Completion Rate: 83% — Good performance! Target 90%+ next sprint. |  |  |

8.  Team Sprint Ratings

| # | Member | Rating /10 | Comment |
| --- | --- | --- | --- |
| 1 | AB | 8/10 | Great work on the question bank! |
| 2 | SB | 9/10 | Excellent Scrum Master — kept team focused |
| 3 | JJ | 8/10 | Animations added great user experience |
| 4 | SS | 7/10 | Good testing but task submitted late on Friday |
| 5 | NS | 8/10 | Score tracking built perfectly — well done! |
| 6 | AB | 8/10 | Good product ownership and backlog management |

9.  Next Sprint Goals — Sprint 5

- Fix the timer bug and test on all major browsers

- Complete the leaderboard feature

- Optimise all images for faster loading

- Add a difficulty selector screen before quiz starts

- Conduct full end-to-end testing of the complete game

- Prepare the final presentation and demo for the tutor

10.  Sign-Off

| Scrum Master | Date |
| --- | --- |
| SB — Scrum Master | 27 May 2026 |

HeXa Group  |  Agile Sprint Retrospective  |  Cyber Security Quiz Game  |  Sprint 4  |  2026