MINUTES OF MEETING

Hexa Quiz — Cyber Security & Digital Safety Quiz Game

Sprint 4 Review & Sprint 5 Planning Session

# 1. Meeting Details

| Meeting Title | Hexa Quiz — Sprint Review & Planning Meeting |
| --- | --- |
| Date | Tuesday, 2 June 2026 |
| Time | 09:13 AM (UTC) |
| Location | Coventry university |
| Facilitator / Leader | Sijan Bhandari |
| Project | Hexa Quiz — Cyber Security & Digital Safety Quiz Game |
| Minutes Taker | Sijan Bhandari |
| Sprint | Agile Sprint 4 Review / Sprint 5 Planning |

# 2. Attendance

| Name | Role | Status |
| --- | --- | --- |
| Sijan Bhandari | Team Leader / Facilitator | Present ✓ |
| John Jimee | Team Member | Present ✓ |
| Navin Sunar | Team Member | Present ✓ |
| Aditya | Team Member | Present ✓ |
| Abdullah Badhur | Team Member | Present ✓ |
| Sandesh Shah | Team Member | Present ✓ |

# 3. Agenda

- Review of Hexa Quiz peer feedback report (Sprint 4)

- Discussion of project strengths and accomplishments

- Analysis of areas identified for improvement

- Sprint 5 next steps and action item assignment

- Planning for upcoming deliverables: code, presentation slides, and documentation

- Scheduling of next team meeting

# 4. Game Review — Peer Feedback Summary

The following review was submitted by Sijan Bhandari following the Sprint 4 demonstration of Hexa Quiz. The feedback has been reviewed and discussed by present team members. A full copy of the report is appended to these minutes.

## 4.1  Project Overview

Hexa Quiz is a browser-based educational quiz game designed to teach cyber security and digital safety awareness. It caters to three distinct age groups: Kids (CyberWorld Adventure), Teens (CyberCity Underground), and Adults (CyberOffice Intel). The project demonstrates strong team effort and a clear, purposeful concept.

## 4.2  Strengths Identified

- Excellent UI Design & Visual Identity — dark background with purple/blue gradient creates a professional 'cyber' aesthetic; each mode has a distinct and immersive visual theme.

- Age-Appropriate Content Segmentation — splitting the game into Kids, Teens, and Adults modes demonstrates strong product thinking, delivering the same core message in a resonant context for each audience.

- Engaging Scenario-Based Questions — real-life scenarios (e.g. 'Tommy is watching a funny cat video...') make learning more effective than abstract theory-based questions.

- Difficulty Labelling — displaying difficulty level per question is a strong UX touch; this could support adaptive difficulty paths in the future.

- Voice Narration Feature — demonstrates genuine accessibility thinking, particularly for the Kids Mode audience; this feature is absent from many polished commercial applications.

- Progress Tracking — 'Question 1 of 15' and topic tags reduce cognitive load and maintain player engagement throughout.

## 4.3  Areas for Improvement

- Leaderboard Feature — currently incomplete; a priority for Sprint 5 as it significantly boosts replayability, especially for the Teens audience.

- Timer Bug — mid-quiz countdown bug on certain browsers must be resolved before any public or assessed demo; full cross-browser testing required (Chrome, Firefox, Edge).

- Image Load Performance — high-resolution background images affect load times on slower connections; compression to WebP format and lazy loading of non-critical assets recommended.

- Answer Feedback Screen — it is unclear whether explanations are displayed post-answer; adding a 'Why is this correct?' card would reinforce educational value.

- Mobile Responsiveness — current layout appears desktop-first; Kids and Teens audiences are likely on tablets/phones; responsive layout testing on smaller viewports is essential.

- Accessibility — keyboard navigation, ARIA labels, and improved colour contrast on overlaid text (particularly on card thumbnails) should be addressed.

# 5. Overall Assessment

| Category | Rating | Score |
| --- | --- | --- |
| Visual Design | ⭐⭐⭐⭐⭐ | 5.0 / 5 |
| Content Quality | ⭐⭐⭐⭐½ | 4.5 / 5 |
| User Experience | ⭐⭐⭐⭐ | 4.0 / 5 |
| Accessibility | ⭐⭐⭐ | 3.0 / 5 |
| Technical Stability | ⭐⭐⭐½ | 3.5 / 5 |
| Educational Value | ⭐⭐⭐⭐⭐ | 5.0 / 5 |
| OVERALL | Strong work — clear scope for polished release | 4.2 / 5 |

Overall Rating: 4.2 / 5  — Strong work with clear scope for a polished final release. The team should be proud of what has been built. With the leaderboard completed, the timer bug resolved, and performance optimisations applied, this will be a standout submission.

# 6. Next Steps — Sprint 5 Improvement Plan

Based on the feedback discussed, the following areas will be prioritised during Sprint 5. Improvements will be distributed across the following workstreams:

## 6.1  Code & Technical Development

- Fix the leaderboard feature — implement persistent score tracking and a display page

- Debug and resolve the countdown timer issue across all targeted browsers

- Optimise all background image assets (compress to WebP, implement lazy loading)

- Implement post-answer feedback/explanation cards for each question

- Ensure full mobile and tablet responsive design across all modes

- Add keyboard navigation, ARIA labels, and review colour contrast across all screens

## 6.2  Presentation Slides

- Prepare a professional final presentation deck covering: project overview, design decisions, technical implementation, accessibility features, and lessons learned

- Include screenshots and a live demonstration walkthrough

- Assign presentation roles to all team members (including those who were absent this session)

## 6.3  Documentation & Other Deliverables

- Write and finalise codebase documentation (README, setup guide, and contribution notes)

- Update project log / sprint retrospective report

- Ensure all team members review and contribute to final submission materials

# 7. Action Items

| # | Action Item | Owner | Priority | Due |
| --- | --- | --- | --- | --- |
| 1 | Complete and deploy leaderboard feature | John Jimee / Navin Sunar | HIGH | Sprint 5 |
| 2 | Resolve countdown timer bug — cross-browser testing (Chrome, Firefox, Edge) | Navin Sunar | HIGH | Sprint 5 |
| 3 | Compress background images to WebP; implement lazy loading | John Jimee | MEDIUM | Sprint 5 |
| 4 | Add 'Why is this correct?' explanation cards after each answer | Full Team | MEDIUM | Sprint 5 |
| 5 | Implement full mobile/tablet responsive layout | Full Team | HIGH | Sprint 5 |
| 6 | Add keyboard navigation, ARIA labels, and improve colour contrast | Sijan Bhandari | MEDIUM | Sprint 5 |
| 7 | Write and submit codebase documentation | Full Team | MEDIUM | Sprint 5 |
| 8 | Prepare and deliver final presentation slides | Sijan Bhandari | HIGH | TBC |
| 9 | Schedule next team meeting and circulate agenda | Sijan Bhandari | STANDARD | This Week |

# 8. Next Meeting

| Date | Tuesday, 2 June 2026 |
| --- | --- |
| Time | 2:00 PM |
| Location | TBC |
| Agenda Items | Sprint 5 progress check-in, code review, presentation rehearsal |

# 9. Sign-Off

These minutes were compiled following the meeting and are submitted for team review. Please notify the team leader if any corrections are required.

| Minutes Prepared by: Sijan Bhandari Team Leader — HeXa Group Date: 2 June 2026, 09:13 AM Signature: ___________________________ | Approved by: Sijan Bhandari Team Leader — HeXa Group Date: ______________________ Signature: ___________________________ |
| --- | --- |

HeXa Group  |  Agile Sprint 4  |  2026  |  Confidential